Augmented Trade Tech

Wisdom in every work order.

Agentic AI Build Prompts

Phase-by-Phase Coding Prompts for an AI Coding Assistant

| Version | 1.0 |
| --- | --- |
| Date | May 2026 |
| Stack | Next.js · FastAPI · LangGraph · Aurora PG · SST/AWS |
| Domain | augmentedtradetech.com |
| Ref Spec | ATT Product Specification v1.7 |

# How To Use This Document

This document contains a sequence of structured prompts designed to be fed to an AI coding assistant (such as Claude, Cursor, or GitHub Copilot in agent mode) to build the Augmented Trade Tech platform phase by phase.

## Prompt Format

Each prompt is self-contained and includes:

- Full context the agent needs — stack, conventions, relevant prior work

- A specific, bounded deliverable — one feature or module at a time

- Explicit file paths and naming conventions

- References to prior phases so the agent understands dependencies

## Rules for the Agent

Feed these rules to the agent at the start of every session before running any phase prompts.

- Always write TypeScript for frontend (Next.js) and Python for backend (FastAPI).

- Always use ULIDs for all IDs — never auto-increment integers or UUID v4.

- All monetary values stored as integers (cents). Never floats.

- Every database table requires: id, company_id, created_at, updated_at, created_by, updated_by. Business tables also require deleted_at (soft delete).

- Never expose deleted_at IS NOT NULL records to any API response.

- All API endpoints enforce company_id scoping from the JWT. Never trust company_id from the request body.

- Row-level security is enforced at the Postgres layer, not just application layer.

- Never store full S3 URLs — store s3_key only. Generate CloudFront URLs at read time.

- Every mutation that should be retryable must accept an idempotency_key.

- All amounts displayed to users are formatted from cents: (amount_cents / 100).toFixed(2).

- SST stages: dev, staging, prod. All resources tagged with Environment, Feature, Component, CostCenter.

- Never use OpenSearch. Use pgvector + pg_trgm for all search.

## Phase Overview

| Phase | Name | Deliverable |
| --- | --- | --- |
| Phase 0 | Project Scaffold & Infrastructure | SST project, AWS resources, CI/CD, database schema, RLS, pgvector |
| Phase 1 | Authentication & Company Onboarding | Magic link auth, company signup wizard, user management |
| Phase 2 | Tech Onboarding & Availability | Tech profiles, availability states, app home screen |
| Phase 3 | Job Card & Dispatch | Job creation, assignment, status lifecycle, dispatcher dashboard |
| Phase 4 | Guided Inspection Workflows | Moments that matter UI, HVAC & garage door step flows |
| Phase 5 | Photo Capture & AI Analysis | Camera PWA, S3 upload, Claude vision, nameplate extraction |
| Phase 6 | AI Assistant — Senior Tech | LangGraph pipeline, diagnosis synthesis, tech chat interface |
| Phase 7 | Invoicing & Payments | Invoice generation, Stripe Connect, signature, QuickBooks sync |
| Phase 8 | Customer Portal | Portal auth, service history, invoice payment, service requests |
| Phase 9 | Membership & Loyalty | Plans, Stripe Subscriptions, loyalty ledger, portal integration |
| Phase 10 | Offline Sync & PWA | Service worker, IndexedDB queue, server-authoritative sync |
| Phase 11 | Dispatcher Dashboard & Agentic Dispatch | Full dispatch UI, AI job routing, website booking widget |

PHASE 0 Project Scaffold & Infrastructure SST on AWS · Aurora Serverless v2 · Full schema · RLS · pgvector · CI/CD

## 0.1 — SST Project Initialization

Prompt the agent with:

AGENT PROMPT 0.1 — SST Scaffold

Create a new SST v3 monorepo project for Augmented Trade Tech with the following structure: /apps /web Next.js 14 app (PWA, TypeScript) /api FastAPI Python backend /packages /core Shared types and utilities (TypeScript) /db Database migrations (Alembic) /infra SST stacks sst.config.ts SST stacks to create: - DatabaseStack: Aurora Serverless v2 (PostgreSQL 15), dev scales to zero - StorageStack: S3 bucket + CloudFront distribution for media - ApiStack: FastAPI on Lambda via Function URL, behind CloudFront - WebStack: Next.js on Lambda@Edge via SST NextjsSite - QueueStack: SQS queues: sync-queue, ai-queue, notification-queue All resources must be tagged with: Environment: ${app.stage} Feature: core Component: <component type> CostCenter: platform ManagedBy: sst Stages: dev, staging, prod. Dev stage: Aurora min capacity 0 ACU (scale to zero). Prod stage: Aurora min 2 ACU, max 64 ACU. Output: sst.config.ts, infra/*.ts stacks, and README.md with setup instructions.

## 0.2 — Database Schema Migration

AGENT PROMPT 0.2 — Full Schema

Using Alembic, create the initial database migration that builds the complete Augmented Trade Tech schema. All tables use ULID primary keys (TEXT type). Install the ulid-py package for ULID generation. Create these tables in order (respecting FK dependencies): 1. companies -- root tenant, includes workflow_config JSONB 2. users -- all actors: platform_admin, company_admin, dispatcher, tech 3. tech_profiles -- extended tech data, availability_status enum 4. customers -- residential and commercial 5. equipment -- trade equipment with ai_extracted_data JSONB 6. equipment_customers -- join table, supports shared commercial equipment 7. jobs -- central entity, inspection_data JSONB, ai_diagnosis JSONB 8. job_technicians -- lead + helpers, partial unique index for single lead 9. job_photos -- s3_key (never full URL), ai_analysis JSONB 10. job_notes -- append-only notes, voice_s3_key 11. job_status_history -- append-only status transitions 12. invoices -- balance_cents as generated column 13. invoice_line_items -- type: labor ¦ part ¦ fee 14. payments -- all payment methods including points_redemption 15. membership_plans -- plan templates per company 16. memberships -- customer subscriptions, period tracking 17. loyalty_accounts -- one per customer per company 18. loyalty_ledger -- append-only, idempotency_key UNIQUE 19. job_pool -- self-assign dispatch pool 20. tech_location_pings -- opt-in GPS, hard-deleted after 30 days 21. sync_queue -- offline sync, server-authoritative 22. ai_requests -- AI API call log with cost tracking 23. audit_log -- immutable audit trail Every business table (1-18) must include: created_at, updated_at, created_by, updated_by deleted_at (soft delete) except job_notes, job_status_history, loyalty_ledger Create a shared trigger function set_updated_at() applied to all tables with updated_at column. Create the loyalty_balances view derived from loyalty_ledger. Create generate_job_number(company_id) and generate_invoice_number(company_id) functions. Add job_number_seq and invoice_number_seq INTEGER columns to companies. Install pgvector extension and create job_embeddings table with: embedding vector(1536) HNSW index: hnsw (embedding vector_cosine_ops) WITH (m=16, ef_construction=64) Create all indexes as specified in the ATT spec section 16.14.

## 0.3 — Row-Level Security

AGENT PROMPT 0.3 — RLS Policies

Create a second Alembic migration that enables and configures Row-Level Security on all tenant-scoped tables. Pattern for every tenant table: ALTER TABLE <table> ENABLE ROW LEVEL SECURITY; ALTER TABLE <table> FORCE ROW LEVEL SECURITY; Create these policies on every tenant table: 1. tenant_isolation policy: company_id = current_setting('app.current_company_id', true) OR current_setting('app.current_role', true) = 'platform_admin' 2. no_deleted policy (RESTRICTIVE): deleted_at IS NULL OR current_setting('app.current_role', true) IN ('company_admin','platform_admin') 3. tech_job_scope policy on jobs table (RESTRICTIVE): Only techs see jobs they are assigned to via job_technicians. Dispatchers and admins see all company jobs. Create a FastAPI middleware function set_rls_context(conn, company_id, user_id, role) that runs SET LOCAL for app.current_company_id, app.current_user_id, app.current_role at the start of every database connection. Write pytest tests that verify cross-tenant isolation: - Company A cannot read Company B jobs - Tech can only read their own assigned jobs - Platform admin can read all records - Soft-deleted records invisible to tech and dispatcher roles

## 0.4 — CI/CD Pipeline

AGENT PROMPT 0.4 — CI/CD

Create a GitHub Actions workflow (.github/workflows/ci.yml) that: On every pull request: 1. Lint: ESLint (frontend), Ruff (Python backend) 2. Type check: tsc --noEmit (frontend), mypy (backend) 3. Spin up Aurora Serverless test instance via SST dev 4. Run Alembic migrations against test DB 5. Run pytest suite including RLS isolation tests 6. Run Playwright smoke tests against dev build 7. Tear down test resources On merge to main: 1. All PR checks must pass 2. Deploy to staging via: npx sst deploy --stage staging 3. Run post-deploy smoke tests against staging On git tag v*.*.*: 1. Deploy to prod via: npx sst deploy --stage prod 2. Run post-deploy health checks 3. Notify via SNS on success or failure Environment variables managed via SST secrets. Never commit secrets to the repository.

## Phase 0 — Validation Checklist

All checks below must pass before proceeding to Phase 1.

| # | Validation Check | Expected Result |
| --- | --- | --- |
| 1 | SST deploy to dev stage succeeds without errors | npx sst deploy --stage dev exits 0 |
| 2 | Aurora database is reachable from Lambda | Health check endpoint returns 200 |
| 3 | All 23 tables exist in correct schema | alembic current shows head revision |
| 4 | set_updated_at trigger fires on UPDATE | UPDATE jobs SET status=status; updated_at changes |
| 5 | ULID generation works in Python | ulid.new() returns 26-char string |
| 6 | RLS: cross-tenant isolation enforced | pytest test_rls.py::test_cross_tenant_isolation passes |
| 7 | RLS: tech only sees assigned jobs | pytest test_rls.py::test_tech_job_scope passes |
| 8 | RLS: platform admin bypasses all policies | pytest test_rls.py::test_platform_admin_bypass passes |
| 9 | pgvector extension installed | SELECT * FROM pg_extension WHERE extname='vector' returns row |
| 10 | HNSW index created on job_embeddings | \d job_embeddings shows hnsw index |
| 11 | loyalty_balances view returns correct sum | Insert earn+redeem ledger rows; view balance matches |
| 12 | generate_job_number is collision-safe | 10 concurrent calls produce 10 unique numbers |
| 13 | S3 bucket accessible from Lambda | PUT and GET object succeed in dev stage |
| 14 | CloudFront distribution serving S3 origin | CDN URL returns 200 for test object |
| 15 | SQS queues created with correct DLQ config | 3 queues visible in AWS console with DLQs |
| 16 | CI pipeline runs and passes on PR | GitHub Actions green on a test PR |
| 17 | All AWS resources tagged correctly | Cost Explorer shows tags on all resources |

PHASE 1 Authentication & Company Onboarding Magic links · JWT · Company signup wizard · User management

## 1.1 — Authentication (Magic Links)

AGENT PROMPT 1.1 — Auth

Implement authentication for Augmented Trade Tech using magic links for techs and email/password + MFA for admins and dispatchers. Backend (FastAPI): POST /auth/magic-link -- generate & email a magic link token POST /auth/magic-link/verify -- verify token, return JWT + refresh token POST /auth/login -- email/password login for admin/dispatcher POST /auth/refresh -- refresh access token POST /auth/logout -- invalidate refresh token JWT payload must include: user_id, company_id, role, email Access token expiry: 15 minutes Refresh token expiry: 30 days, stored in httpOnly cookie Magic link tokens: - Stored in a magic_link_tokens table (id, user_id, token_hash, expires_at, used_at) - Token is a 32-byte random hex string, stored as SHA-256 hash - Expires after 15 minutes - Single-use: mark used_at on verification - Sent via AWS SES FastAPI middleware: - Verify JWT on every protected route - Call set_rls_context() with claims from JWT - Attach user context to request state Frontend (Next.js): /login -- email input, sends magic link or password form based on role /auth/verify?token= -- verifies magic link, stores tokens, redirects to app useAuth() hook -- provides user context, token refresh, logout AuthGuard component -- wraps protected routes, redirects to /login if unauthenticated

## 1.2 — Company Onboarding Wizard

AGENT PROMPT 1.2 — Onboarding Wizard

Build the company onboarding wizard — 8 steps, progress indicator, resumable. A partially completed wizard saves state and can be resumed on next login. Backend endpoints: POST /onboarding/company -- create company + admin user (public endpoint) PUT /onboarding/:company_id/profile -- step 2: business profile POST /onboarding/:company_id/stripe -- step 3: initiate Stripe Connect OAuth GET /onboarding/:company_id/stripe/callback -- handle Stripe OAuth return POST /onboarding/:company_id/quickbooks -- step 4: initiate QBO OAuth (optional) POST /onboarding/:company_id/invite-tech -- step 5: send first tech invite PUT /onboarding/:company_id/complete -- mark onboarding complete Wizard steps (frontend /onboarding/* routes): 1. Account: Company name, owner name, email, password 2. Profile: Trades (HVAC/Garage Door/Both), service area zips, hours, logo 3. Plan: Show Starter/Professional/Enterprise cards, select plan 4. Stripe: 'Connect Stripe' button → OAuth flow → return to wizard 5. QuickBooks: Optional 'Connect QuickBooks' or 'Skip for now' 6. Invite Tech: Email/SMS field to invite first technician 7. Website Widget: Show embed code snippet, 'Copy' button 8. Complete: Celebration screen, 'Go to Dashboard' CTA Progress is stored in companies.onboarding_step (add column to migration). Completed steps show checkmarks. User can navigate back to completed steps. Show estimated time remaining per step.

## 1.3 — User Management

AGENT PROMPT 1.3 — User Management

Build user management for company admins. Backend endpoints: GET /users -- list all users for company POST /users/invite -- invite tech or dispatcher by email/phone GET /users/:id -- get user profile PUT /users/:id -- update user profile POST /users/:id/deactivate -- soft-deactivate (sets is_active=false) POST /users/:id/resend-invite -- resend magic link invite Invite flow: - Create user record with is_active=false - Generate magic link token - Send invite email via SES with magic link - On first login, prompt user to complete their profile - Set is_active=true after profile completion Frontend (/settings/team): - Team member list: name, role, trade, availability status, last login - 'Invite Team Member' modal: email, role, trades - Edit member modal: update profile, role, trades, certifications - Deactivate confirmation dialog

## Phase 1 — Validation Checklist

All checks below must pass before proceeding to Phase 2.

| # | Validation Check | Expected Result |
| --- | --- | --- |
| 1 | Magic link email is sent via SES | Check SES sent email in dev; link arrives within 30s |
| 2 | Magic link token is single-use | Second verification of same token returns 401 |
| 3 | Magic link token expires after 15 min | Token created 16min ago returns 401 |
| 4 | JWT contains correct claims | Decoded JWT has user_id, company_id, role, email |
| 5 | RLS context set from JWT on every request | DB query from tech role filtered to their company |
| 6 | Admin login with wrong password returns 401 | POST /auth/login with bad password → 401 |
| 7 | Onboarding wizard creates company + admin user | POST /onboarding/company → company row exists in DB |
| 8 | Onboarding progress is resumable | Refresh browser mid-wizard → returns to last step |
| 9 | Stripe Connect OAuth flow completes | stripe_account_id populated on companies table |
| 10 | Tech invite email delivered | Invited tech receives magic link email |
| 11 | Invited tech can complete profile after first login | Tech profile created, is_active=true |
| 12 | Admin cannot access other company's data | GET /users with another company's JWT → 403 |
| 13 | Deactivated user cannot login | Deactivated user's magic link returns 403 |

PHASE 2 Tech Onboarding & Availability Tech profiles · Availability states · App home screen · Push notifications

## 2.1 — Tech Profile & Availability

AGENT PROMPT 2.1 — Tech Profile

Build the tech profile completion flow and real-time availability system. Backend endpoints: GET /me/profile -- get current tech's full profile PUT /me/profile -- update profile (name, photo, certifications, skills) PUT /me/availability -- set availability status POST /me/profile/photo -- upload profile photo to S3 GET /techs -- list all techs for dispatcher (with availability) GET /techs/:id/availability -- get availability history for a tech Availability states (stored in tech_profiles.availability_status): available ¦ on_job ¦ driving ¦ break ¦ off_duty ¦ offline Auto-transitions: - Job accepted → on_job - Tech taps 'On My Way' → driving - Job completed → available - App heartbeat stops for 10min → offline Heartbeat: frontend sends POST /me/heartbeat every 5 minutes when app is open. If no heartbeat for 10 minutes, backend Lambda sets status to 'offline'. Heartbeat Lambda runs on EventBridge schedule every 5 minutes. Frontend: Tech profile setup screen (shown after first login): - Profile photo upload - Trade selection (HVAC / Garage Door / Both) - Certifications input (EPA 608, NATE, etc.) - Skills multi-select Availability status bar (persistent top bar in tech app): - Current status with color indicator - One-tap status change bottom sheet - Shows time in current status

## 2.2 — Tech App Home Screen

AGENT PROMPT 2.2 — Tech Home Screen

Build the tech's home screen — the primary view they see every day. Backend endpoints: GET /me/jobs/today -- today's assigned jobs ordered by scheduled_start GET /me/jobs/upcoming -- next 7 days jobs GET /me/stats/today -- jobs completed today, earnings today (if enabled) Frontend (/app/home): Layout (mobile-first, PWA optimized): 1. Header: ATT logo, notification bell, profile avatar 2. Availability status bar (from 2.1) 3. Today's jobs list: Each job card shows: - Scheduled time window - Customer name + address - Job type badge (Service / Maintenance / Install) - Priority indicator (Routine / Urgent / Emergency) - Trade icon (HVAC snowflake / Garage door icon) - Status chip - 'Navigate' button (opens Apple/Google Maps) 4. Empty state: friendly message + 'Check upcoming jobs' CTA 5. Bottom nav: Home ¦ Job Pool ¦ AI Assistant ¦ Profile PWA requirements: - App must be installable (manifest.json with icons, theme color) - Home screen caches for offline viewing - Pull-to-refresh updates job list - Push notification permission prompt shown on first load

## Phase 2 — Validation Checklist

All checks below must pass before proceeding to Phase 3.

| # | Validation Check | Expected Result |
| --- | --- | --- |
| 1 | Tech can upload profile photo | Photo appears in S3, CDN URL returned |
| 2 | Availability status updates in real-time | Status change visible to dispatcher within 2s |
| 3 | Heartbeat sets status to offline after 10min | No heartbeat → EventBridge Lambda sets offline |
| 4 | Auto-transition: job accepted → on_job | Accept job → tech_profiles.availability_status = on_job |
| 5 | Today's jobs load on home screen | Jobs for today appear in scheduled_start order |
| 6 | Job cards show correct info | Customer name, address, type, priority all displayed |
| 7 | Navigate button opens maps app | Deep link to Apple/Google Maps with correct address |
| 8 | App is installable as PWA | Chrome shows 'Add to Home Screen' prompt |
| 9 | Home screen loads offline | Airplane mode → cached jobs still visible |
| 10 | Pull-to-refresh works | Swipe down → jobs refresh from API |
| 11 | Push notification permission prompt shown | On first load, browser asks for notification permission |

PHASE 3 Job Card & Dispatch Job creation · Assignment · Status lifecycle · Dispatcher dashboard

## 3.1 — Job CRUD & Status Lifecycle

AGENT PROMPT 3.1 — Job Management

Build the complete job management API and tech-facing job card. Backend endpoints: POST /jobs -- create job (dispatcher/admin) GET /jobs -- list jobs (filtered by status, date, tech, trade) GET /jobs/:id -- get full job detail PUT /jobs/:id -- update job fields POST /jobs/:id/status -- transition status with validation POST /jobs/:id/assign -- assign/reassign tech DELETE /jobs/:id -- soft delete (admin only) Status transition validation (enforce in API, not just frontend): scheduled → confirmed → en_route → on_site → in_progress in_progress → parts_needed ¦ paused ¦ completed parts_needed → in_progress paused → in_progress completed → invoiced → paid Any status → follow_up_required ¦ cancelled Every status transition: - Inserts row into job_status_history - Updates tech availability (on_site → on_job, completed → available) - Publishes SNS notification to customer on key transitions: en_route: 'Your tech is on the way' on_site: 'Your tech has arrived' completed: 'Job complete — invoice on its way' Frontend — Job Card (/app/jobs/:id): Sections: 1. Header: Job number, status chip, priority badge, trade icon 2. Customer & Equipment: name, address, equipment make/model/serial 3. Reported Problem: dispatcher notes + reported problem text 4. Status Action Bar: primary CTA button changes by status (Confirm → On My Way → I've Arrived → Start Inspection → Complete Job) 5. Photos tab: grid of all job photos 6. Notes tab: chronological notes + voice/text note input 7. Parts tab: add/edit parts used 8. History tab: status transition timeline

## 3.2 — Dispatcher Dashboard

AGENT PROMPT 3.2 — Dispatcher Dashboard

Build the dispatcher dashboard — the web interface for managing jobs and techs. Backend endpoints: GET /dispatch/board -- all jobs for today grouped by status GET /dispatch/techs -- all techs with current status and active job GET /dispatch/unassigned -- unassigned/pending jobs POST /dispatch/suggest-tech -- AI suggests best tech for a job GET /customers -- list/search customers POST /customers -- create customer GET /customers/:id -- customer detail with job history Frontend (/dispatch) — desktop-optimized layout: Left panel — Tech Board: - Each tech as a card: avatar, name, status indicator, current job - Color-coded by availability status - Click tech → see their job queue Center panel — Job Board (Kanban-style columns): Columns: Unassigned ¦ Scheduled ¦ En Route ¦ On Site ¦ In Progress ¦ Completed Each job card: time, customer name, address, trade icon, priority color Drag-and-drop to reassign between techs Click job → open job detail side panel Right panel — Job Detail (slide-in): Full job card read/edit view Assign tech dropdown with AI suggestion highlighted Customer history link Top bar: - Date selector (view any day's board) - Create Job button → modal - Search jobs and customers Create Job modal: Customer search/create, equipment select/create, job type, trade, problem description, priority, scheduled time window, tech assignment.

## Phase 3 — Validation Checklist

All checks below must pass before proceeding to Phase 4.

| # | Validation Check | Expected Result |
| --- | --- | --- |
| 1 | Job creation saves to DB with ULID | POST /jobs → job row exists with ULID id |
| 2 | Invalid status transitions rejected | POST /jobs/:id/status with invalid transition → 422 |
| 3 | Status history recorded on every transition | 5 transitions → 5 job_status_history rows |
| 4 | Tech availability auto-updates on status change | on_site transition → tech availability = on_job |
| 5 | Customer SNS notification sent on en_route | Status → en_route → SNS publish called |
| 6 | Job card CTA button changes with status | Each status shows correct primary action button |
| 7 | Dispatcher can create and assign a job | Full create → assign flow works end-to-end |
| 8 | Dispatcher board shows jobs grouped by status | GET /dispatch/board returns correct grouping |
| 9 | AI tech suggestion returns ranked list | POST /dispatch/suggest-tech returns at least 1 suggestion |
| 10 | Job search works by customer name | Search 'Smith' returns jobs for customer Smith |
| 11 | Drag-and-drop reassignment updates DB | Drag job to new tech → job_technicians updated |
| 12 | RLS: dispatcher cannot see other company jobs | Cross-company job fetch returns empty |

PHASE 4 Guided Inspection Workflows Moments that matter · HVAC steps · Garage Door steps · Step-by-step UI

## 4.1 — Workflow Engine

AGENT PROMPT 4.1 — Workflow Engine

Build the inspection workflow engine. Workflows are defined as JSON templates stored in companies.workflow_config. Each step has a type that determines what inputs are collected. Step types: photo -- camera capture (required ¦ optional) numeric -- number input with unit and validation range multi_choice -- pick from options text -- free text entry voice -- voice memo checklist -- multiple boolean items ai_trigger -- fires AI analysis on accumulated step data Default HVAC workflow template (12 steps — see ATT spec section 5.1). Default Garage Door workflow template (12 steps — see ATT spec section 5.2). Store both defaults in a seed migration applied after schema migration. Backend endpoints: GET /jobs/:id/workflow -- get workflow template + current progress PUT /jobs/:id/workflow/:step -- save step data (idempotent, sync-queue safe) POST /jobs/:id/workflow/:step/ai -- trigger AI analysis for a step Step data saved to jobs.inspection_data JSONB as: { step_key: { inputs: {}, ai_result: {}, completed_at, skipped: bool } } Endpoint must be idempotent — same step_key + idempotency_key updates in place.

## 4.2 — Inspection Workflow UI

AGENT PROMPT 4.2 — Workflow UI

Build the tech-facing guided inspection workflow UI. Frontend (/app/jobs/:id/inspection): Layout: - Progress bar at top: steps completed / total - Step title and description - Step-specific input component (see below) - AI result card (shown after AI trigger steps) - Skip button (for optional steps) - Next / Complete Step button - Step navigation dots at bottom (tap to jump to completed step) Step input components: PhotoStep: Camera button → native capture → thumbnail preview → retake option NumericStep: Large number input with unit label, min/max validation, color feedback (green = in range, red = out of range) MultiChoice: Large tap targets, single or multi-select TextStep: Expandable textarea with voice-to-text button VoiceStep: Record button with waveform animation, playback, transcript preview ChecklistStep: Toggle list, all items must be addressed before Next AITriggerStep: 'Analyzing...' spinner → AI result card with diagnosis and recommendations AI result card: - Summary paragraph - Likely causes list with confidence bars - Recommended next steps - 'Ask AI a follow-up' button → opens AI chat All step data saves automatically on input change (debounced 1s). Unsaved indicator shown if offline. Completed steps show green checkmark in navigation dots.

## Phase 4 — Validation Checklist

All checks below must pass before proceeding to Phase 5.

| # | Validation Check | Expected Result |
| --- | --- | --- |
| 1 | HVAC workflow has 12 steps seeded correctly | GET /jobs/:id/workflow returns 12 steps for HVAC job |
| 2 | Garage door workflow has 12 steps seeded | GET /jobs/:id/workflow returns 12 steps for GD job |
| 3 | Step data saves to inspection_data JSONB | Complete step → jobs.inspection_data updated |
| 4 | Idempotent step save (same key = update) | POST same step twice → single DB row, no duplicate |
| 5 | Out-of-range numeric value shows red | Enter 500 PSI (max 400) → field turns red |
| 6 | In-range value shows green | Enter 250 PSI → field turns green |
| 7 | Optional step can be skipped | Skip button sets skipped:true in inspection_data |
| 8 | Required step cannot be skipped | Skip button absent on required steps |
| 9 | Progress bar updates correctly | Complete 6 of 12 steps → progress bar at 50% |
| 10 | Voice memo records and transcribes | Record 5s → playback works → transcript appears |
| 11 | AI trigger step shows spinner then result | Reach AI step → spinner shown → result card displayed |
| 12 | Step navigation dots allow backward nav | Tap completed dot → jump to that step |

PHASE 5 Photo Capture & AI Analysis Camera PWA · S3 upload · Claude Vision · Nameplate extraction

## 5.1 — Photo Capture & S3 Upload

AGENT PROMPT 5.1 — Photo Pipeline

Build the complete photo capture and storage pipeline. Backend endpoints: POST /jobs/:id/photos/presign -- generate S3 presigned PUT URL POST /jobs/:id/photos -- register photo after S3 upload GET /jobs/:id/photos -- list all photos for a job DELETE /jobs/:id/photos/:photo_id -- soft delete a photo S3 upload flow: 1. Frontend requests presigned URL from backend 2. Backend generates S3 presigned PUT URL (expires 5 min) Key pattern: {company_id}/{job_id}/{photo_type}/{ulid}.jpg Tags on object: Environment, company_id, job_id, photo_type 3. Frontend uploads directly to S3 (no Lambda bandwidth cost) 4. Frontend calls POST /photos to register in DB 5. Backend stores s3_key only — never full URL 6. CloudFront URL constructed at read time: {cdn_domain}/{s3_key} Image optimization: - Frontend compresses images to max 2MB before upload using browser-image-compression - Max dimension 2048px, quality 0.85 - EXIF data stripped (privacy) Frontend PhotoCapture component: - 'Take Photo' button → opens native camera (capture='environment') - Preview thumbnail with 'Retake' and 'Use Photo' buttons - Upload progress indicator - Offline: store photo in IndexedDB, upload when connected - Error state: retry button if upload fails

## 5.2 — Claude Vision AI Analysis

AGENT PROMPT 5.2 — AI Photo Analysis

Build the AI photo analysis pipeline using Claude's vision API. Analysis types and system prompts: 1. NAMEPLATE SCAN Extract: make, model, serial_number, manufacture_date, tonnage, voltage, refrigerant_type, efficiency_rating Return as structured JSON. Confidence score per field. On success: auto-populate equipment record fields. 2. FAULT/DAMAGE ANALYSIS Identify: component type, visible damage or failure mode, severity (critical/moderate/minor), likely cause, recommended action, safety concerns 3. WIRING/ELECTRICAL ANALYSIS Identify: wiring issues, component condition, voltage hazards Backend: POST /ai/analyze-photo body: { photo_id, analysis_type, job_id } - Fetch photo from S3 using s3_key - Convert to base64 - Call Claude API with appropriate system prompt - Store result in job_photos.ai_analysis JSONB - Log to ai_requests table with token counts and cost - Return structured analysis result POST /ai/analyze-nameplate (convenience endpoint) - Calls analyze-photo with nameplate type - On success, also PATCH /equipment/:id with extracted fields Error handling: - If Claude cannot read the nameplate clearly: return partial result with low confidence scores and prompt tech to retake photo - Rate limit: max 10 AI photo analyses per job - Queue via SQS ai-queue if concurrent requests exceed 5

## Phase 5 — Validation Checklist

All checks below must pass before proceeding to Phase 6.

| # | Validation Check | Expected Result |
| --- | --- | --- |
| 1 | Presigned URL generates and expires correctly | URL works within 5min, fails after expiry |
| 2 | Photo uploads directly to S3 (not via Lambda) | S3 PutObject called from browser, not Lambda |
| 3 | S3 key stored, not full URL | job_photos.s3_key has no 'https://' prefix |
| 4 | CloudFront URL served correctly at read time | GET /jobs/:id/photos returns CDN URLs |
| 5 | S3 object tagged with company_id | AWS console shows company_id tag on object |
| 6 | Image compressed to under 2MB | 2MB+ image → compressed before upload |
| 7 | EXIF data stripped | Uploaded photo has no GPS EXIF data |
| 8 | Offline photo stored in IndexedDB | Airplane mode → take photo → stored locally |
| 9 | Offline photo uploads when reconnected | Reconnect → photo syncs to S3 |
| 10 | Nameplate scan extracts make/model/serial | Photo of nameplate → structured JSON returned |
| 11 | Nameplate result populates equipment record | ai_extracted_data and equipment fields updated |
| 12 | Fault photo analysis returns severity | Burnt capacitor photo → severity: critical |
| 13 | AI request logged with token count | ai_requests row created after each analysis |
| 14 | Low confidence nameplate prompts retake | Blurry photo → confidence < 0.5 → retake prompt |

PHASE 6 AI Assistant — Senior Tech LangGraph pipeline · Diagnosis synthesis · Tech chat · pgvector similarity

## 6.1 — LangGraph Diagnosis Pipeline

AGENT PROMPT 6.1 — LangGraph Pipeline

Build the LangGraph AI diagnosis pipeline — the core intelligence layer. Install: langgraph, langchain-anthropic, pgvector Pipeline graph nodes (in order): 1. context_loader Input: job_id Action: Load job, customer, equipment, all inspection_data, all photos Load equipment service history (prior jobs on same equipment) 2. similar_jobs_retriever Action: Generate embedding of current job's inspection summary Query pgvector for top 5 similar completed jobs (same company, same trade) Include their ai_diagnosis in context 3. readings_analyzer Action: Evaluate all numeric readings (pressures, temps, voltages, amps) against expected ranges for the equipment type/trade Flag anomalies with severity 4. photo_analyzer Action: Aggregate all photo ai_analysis results from the job Identify components flagged as failed or concerning 5. diagnosis_synthesizer Action: Call Claude with full context from nodes 1-4 System prompt: Senior HVAC/garage door technician with 20 years experience Return structured diagnosis: summary (2-3 sentences) root_causes: [{description, confidence, evidence}] recommendations: [{action, priority, parts_likely_needed}] safety_concerns: [] escalation_needed: bool 6. embedder Action: Generate embedding of completed diagnosis Upsert job_embeddings table 7. documenter Action: Generate work_performed summary for invoice Draft invoice line items (labor + likely parts) Save to jobs.ai_diagnosis JSONB Backend endpoint: POST /ai/diagnose/:job_id - Enqueue to SQS ai-queue - Return job_id and status: queued - Frontend polls GET /jobs/:id for ai_diagnosis population

## 6.2 — Senior Tech Chat Interface

AGENT PROMPT 6.2 — AI Chat

Build the 'Senior Tech' AI chat interface available during any job. Backend: POST /ai/chat body: { job_id, messages: [{role, content}] } - Load full job context (same as diagnosis pipeline context_loader) - Prepend system prompt: experienced senior tech, trade-specific knowledge, aware of current job state, equipment, readings, and prior diagnosis - Stream response via SSE (Server-Sent Events) - Log to ai_requests table System prompt includes: - Equipment make/model/age - All collected readings - Current AI diagnosis (if available) - Service history for this equipment - Trade context (HVAC or garage door) Frontend — AI Chat panel (/app/jobs/:id/ai): - Chat bubble UI (tech messages right, AI messages left) - Streaming response with typing indicator - Voice input button → transcribe → send as message - Suggested quick questions based on job context: 'What are the likely causes?' 'What parts do I need?' 'Is this safe to operate?' 'How do I test this?' - 'Add to Job Notes' button on any AI response - Conversation history persists for the duration of the job - Accessible from the job card and from any inspection step Offline behavior: - Show 'AI chat requires connection' message - Queue message and send when reconnected - Previously generated diagnosis is cached and readable offline

## Phase 6 — Validation Checklist

All checks below must pass before proceeding to Phase 7.

| # | Validation Check | Expected Result |
| --- | --- | --- |
| 1 | LangGraph pipeline runs end-to-end | POST /ai/diagnose/:id → ai_diagnosis populated in DB |
| 2 | Similar jobs retrieved via pgvector | context includes similar_jobs array with >= 1 item |
| 3 | Readings analysis flags anomaly | Out-of-range reading → anomaly in diagnosis context |
| 4 | Diagnosis has summary + root_causes + recommendations | All 3 fields present in ai_diagnosis JSONB |
| 5 | Job embedding upserted after diagnosis | job_embeddings row created/updated after pipeline |
| 6 | Work-performed summary generated | ai_diagnosis.work_performed populated |
| 7 | Invoice line items drafted | ai_diagnosis.draft_line_items contains labor + parts |
| 8 | AI chat streams response via SSE | Response tokens appear progressively in UI |
| 9 | Chat includes job context in system prompt | AI references equipment make/model in response |
| 10 | Voice input transcribed and sent | Hold mic button → speak → text appears in chat input |
| 11 | 'Add to Job Notes' saves AI response | Button click → job_notes row created |
| 12 | Offline: diagnosis readable from cache | Airplane mode → ai_diagnosis still visible |
| 13 | AI requests logged with cost | ai_requests.cost_usd_micro populated after each call |

PHASE 7 Invoicing & Payments Auto-invoice · Stripe Connect · Signature · QuickBooks sync

## 7.1 — Invoice Generation

AGENT PROMPT 7.1 — Invoice Engine

Build the invoice generation engine. Invoices are auto-drafted at job completion using AI-generated line items as a starting point. Tech reviews and adjusts. Backend endpoints: POST /jobs/:id/invoice/draft -- generate draft invoice from job data GET /invoices/:id -- get invoice with line items PUT /invoices/:id -- update invoice fields POST /invoices/:id/line-items -- add line item PUT /invoices/:id/line-items/:lid -- update line item DELETE /invoices/:id/line-items/:lid -- remove line item POST /invoices/:id/send -- send to customer (email + SMS) POST /invoices/:id/void -- void invoice (admin only) Draft invoice generation: 1. Pull ai_diagnosis.draft_line_items as starting point 2. Apply member discounts if customer has active membership (labor_discount_pct, parts_discount_pct from membership_plans) 3. Apply loyalty points if customer wants to redeem (show available balance, let tech offer redemption) 4. Calculate subtotal, tax (companies.tax_rate_bps / 10000), total 5. All amounts in cents — display formatted as dollars in UI All monetary calculations must use integer arithmetic only: tax_cents = ROUND(subtotal_cents * tax_rate_bps / 10000) Frontend — Invoice Review screen (/app/jobs/:id/invoice): - Editable line items list (swipe to delete, tap to edit) - Add line item button with type selector (Labor / Part / Fee) - Member discount badge shown if applied - Points redemption row if customer wants to redeem - Subtotal / Tax / Discount / Total summary - 'Send to Customer' button - 'Collect Payment' button

## 7.2 — Payments & Signature

AGENT PROMPT 7.2 — Payments

Build payment collection and customer signature capture. Backend endpoints: POST /invoices/:id/signature -- save customer signature POST /invoices/:id/pay/intent -- create Stripe PaymentIntent POST /invoices/:id/pay/link -- create Stripe Payment Link (send via SMS/email) POST /invoices/:id/pay/manual -- record cash/check payment POST /webhooks/stripe -- handle Stripe webhook events Stripe integration: - Each company has their own Stripe Connect account (stripe_account_id) - All charges made on behalf of company using stripe_account parameter - Stripe webhook events to handle: payment_intent.succeeded → mark invoice paid, update payment status payment_intent.payment_failed → update payment status invoice.paid (for membership) → update membership status After successful payment: 1. Mark invoice status = paid 2. Mark job status = paid 3. Credit loyalty points to customer (earn entry in loyalty_ledger) 4. Trigger QuickBooks sync (enqueue to notification-queue) 5. Send receipt via SES email + SNS SMS to customer Frontend — Signature + Payment screen: 1. Invoice summary (read-only) 2. Signature pad: canvas element, customer signs with finger/stylus 'Clear' and 'Accept' buttons On accept: convert canvas to PNG, upload to S3, save URL 3. Payment method selection: Card (tap/chip) ¦ Send Payment Link ¦ Cash ¦ Check 4. For 'Send Payment Link': Create Stripe Payment Link → send via SMS to customer phone Show 'Waiting for payment...' with live status polling 5. Success screen: confetti, receipt summary, 'Done' button

## 7.3 — QuickBooks Sync

AGENT PROMPT 7.3 — QuickBooks Sync

Build the QuickBooks Online sync for paid invoices. Backend: SQS consumer Lambda: qbo-sync-worker Triggered by notification-queue messages with type: qbo_sync Sync logic: 1. Check companies.qbo_realm_id is set (skip if not connected) 2. Refresh QBO OAuth token if expires within 1 hour 3. Find or create QBO Customer by email/phone match 4. Create QBO Invoice with line items mapped to QBO items: labor → QBO service item 'Labor' part → QBO inventory/non-inventory item by description fee → QBO service item 'Fee' 5. Record payment against QBO invoice 6. Store qbo_invoice_id on invoices table 7. On failure: log to audit_log, alert admin via SES GET /integrations/qbo/status -- connection status + last sync time POST /integrations/qbo/connect -- initiate OAuth GET /integrations/qbo/callback -- OAuth return handler POST /integrations/qbo/disconnect -- revoke token POST /integrations/qbo/sync/:invoice_id -- manual resync Frontend (/settings/integrations): QuickBooks section: - Connected status with last sync time - Connect / Disconnect button - Sync error list with 'Retry' buttons - Item mapping configuration (which QBO items map to labor/part/fee)

## Phase 7 — Validation Checklist

All checks below must pass before proceeding to Phase 8.

| # | Validation Check | Expected Result |
| --- | --- | --- |
| 1 | Invoice auto-drafts from AI line items | POST /draft → invoice with AI-generated line items |
| 2 | Member discount applied correctly | Active member → labor line shows discount_pct set |
| 3 | Tax calculated using integer arithmetic | $100 subtotal, 8.25% → tax = 825 cents exactly |
| 4 | Subtotal + tax + discount = total (no rounding error) | Verify totals are exact integer arithmetic |
| 5 | Signature captures and saves to S3 | Sign on canvas → PNG in S3, URL in invoices.customer_signature_url |
| 6 | Stripe PaymentIntent created on company account | PaymentIntent has correct stripe_account |
| 7 | Payment link sent via SNS SMS | POST /pay/link → customer receives SMS with Stripe URL |
| 8 | Stripe webhook marks invoice paid | Simulate payment_intent.succeeded → invoice.status = paid |
| 9 | Loyalty points credited after payment | Paid invoice → loyalty_ledger earn row created |
| 10 | Receipt sent to customer after payment | Payment → SES email + SNS SMS to customer |
| 11 | QBO sync creates invoice in QuickBooks | Paid invoice → QBO invoice visible in QuickBooks |
| 12 | QBO OAuth token refreshes before expiry | Token near expiry → refresh called before sync |
| 13 | QBO sync failure logged and admin alerted | Invalid QBO token → audit_log entry + admin email |

PHASE 8 Customer Portal Portal auth · Service history · Invoice payment · Service requests

## 8.1 — Customer Portal

AGENT PROMPT 8.1 — Customer Portal

Build the customer self-service portal. This is a separate Next.js route group (/portal/*) with its own auth context. Customers authenticate via magic link only. The portal is branded with the company's logo and colors — no ATT branding visible. Customer auth (separate from tech/admin auth): POST /portal/auth/magic-link -- send magic link to customer email/phone POST /portal/auth/verify -- verify token, return customer JWT Customer JWT payload: customer_id, company_id, role: 'customer' RLS note: customer role has application-layer filtering (not DB RLS) Customers only see their own jobs/invoices — enforced in API queries. Portal API endpoints: GET /portal/me -- customer profile GET /portal/jobs -- job history (completed jobs) GET /portal/jobs/:id -- job detail with photos GET /portal/invoices -- all invoices GET /portal/invoices/:id -- invoice detail POST /portal/invoices/:id/pay -- pay outstanding invoice GET /portal/equipment -- equipment at customer address POST /portal/requests -- submit new service request GET /portal/membership -- current membership status POST /portal/membership/enroll -- enroll in a membership plan GET /portal/loyalty -- points balance and history Portal screens: /portal/login -- email/phone input for magic link /portal/home -- greeting, quick stats, recent job, points balance /portal/history -- paginated job history with search /portal/invoices -- outstanding + paid invoices /portal/equipment -- equipment list with service history per unit /portal/request -- new service request form with photo upload /portal/membership -- membership status, benefits, renew/cancel /portal/loyalty -- points balance, history, redemption info Branding: fetch company logo_url and primary color from /portal/company-config. Apply as CSS variables. Show company name in header, not 'Augmented Trade Tech'.

## Phase 8 — Validation Checklist

All checks below must pass before proceeding to Phase 9.

| # | Validation Check | Expected Result |
| --- | --- | --- |
| 1 | Customer receives magic link via email | POST /portal/auth/magic-link → SES email sent |
| 2 | Customer JWT has role: customer | Decoded portal JWT contains role: customer |
| 3 | Customer cannot see other customers' jobs | Customer A JWT → GET /portal/jobs → only A's jobs |
| 4 | Job history shows completed jobs with photos | Portal job detail shows inspection photos |
| 5 | Outstanding invoice payable via Stripe | Portal pay → Stripe PaymentIntent created |
| 6 | Service request submitted creates job record | POST /portal/requests → job row in DB with source: portal |
| 7 | Portal shows company branding (not ATT) | Company logo visible, 'Augmented Trade Tech' absent |
| 8 | Equipment list shows service history per unit | Equipment page lists jobs per equipment item |
| 9 | Points balance displayed correctly | loyalty_balances view total shown on portal home |
| 10 | Membership status and next renewal shown | Active member → plan name and renewal date visible |
| 11 | Portal accessible on mobile | Portal renders correctly on 375px viewport |

PHASE 9 Membership & Loyalty Plans · Stripe Subscriptions · Loyalty ledger · Portal enrollment

## 9.1 — Membership Plans & Subscriptions

AGENT PROMPT 9.1 — Memberships

Build the full membership plan and subscription system. Backend endpoints: GET /membership-plans -- list active plans for company POST /membership-plans -- create plan (admin) PUT /membership-plans/:id -- update plan DELETE /membership-plans/:id -- soft delete plan POST /memberships -- enroll customer (tech or dispatcher) GET /memberships -- list all memberships (admin) GET /memberships/:id -- get membership detail POST /memberships/:id/cancel -- cancel membership POST /memberships/:id/pause -- pause membership POST /memberships/:id/resume -- resume paused membership Stripe Subscriptions: On plan creation: create Stripe Price for monthly and/or annual On enrollment: 1. Create or find Stripe Customer for the customer 2. Collect payment method (Stripe SetupIntent flow) 3. Create Stripe Subscription with the correct Price 4. Store stripe_subscription_id on memberships row Stripe webhook events to handle: customer.subscription.updated → update membership status customer.subscription.deleted → cancel membership invoice.paid → advance period, reset visits invoice.payment_failed → set grace_period_ends_at Renewal reset logic: When invoice.paid fires for a subscription: Call reset_membership_period(membership_id) DB function Schedule next included visit auto-creation if applicable Send renewal confirmation via SES + SNS Reminder Lambda (EventBridge, daily): Find memberships with next_renewal_at within 30 days → send 30-day reminder Find memberships with next_renewal_at within 7 days → send 7-day reminder Find memberships in grace period → send payment failure reminder

## 9.2 — Loyalty Points Engine

AGENT PROMPT 9.2 — Loyalty Points

Build the loyalty points engine. All balance changes go through the ledger. Never update a balance column directly — always insert a new ledger row. Backend endpoints: GET /loyalty/:customer_id -- get account + balance + history POST /loyalty/:customer_id/redeem -- redeem points on an invoice Earn points (called internally after payment succeeds): Function: earn_loyalty_points(customer_id, job_id, invoice_id, amount_cents) 1. Get customer's loyalty_account (create if not exists) 2. Get company loyalty config (earn rate, membership multiplier) 3. Calculate points = FLOOR(amount_cents / 100 * earn_rate) 4. Apply multiplier if customer has active membership 5. INSERT into loyalty_ledger: entry_type: earn points: calculated amount expires_at: now() + expiry_days (if company has expiry configured) idempotency_key: 'earn-{invoice_id}' (prevents double-earn on retry) Redeem points (must be atomic with invoice payment): In a single DB transaction: 1. Verify sufficient balance (query loyalty_balances view) 2. INSERT loyalty_ledger row: entry_type: redeem, points: redemption_amount 3. Add discount line item to invoice 4. Recalculate invoice total idempotency_key: 'redeem-{invoice_id}' prevents double-redeem Expiry Lambda (EventBridge, daily at 2am): SELECT ledger entries where expires_at < now() and not yet expired For each: INSERT expire entry with matching points amount idempotency_key: 'expire-{earn_entry_id}' Never run UPDATE or DELETE on loyalty_ledger. Append only.

## Phase 9 — Validation Checklist

All checks below must pass before proceeding to Phase 10.

| # | Validation Check | Expected Result |
| --- | --- | --- |
| 1 | Plan creates Stripe Prices for monthly + annual | POST /membership-plans → Stripe Price objects created |
| 2 | Customer enrolled via tech on-site | POST /memberships → Stripe Subscription created |
| 3 | Stripe webhook advances period on invoice.paid | Simulate invoice.paid → memberships period dates advance |
| 4 | reset_membership_period resets visits atomically | Concurrent resets → single reset, correct count |
| 5 | Carryover visits calculated correctly | 2 unused visits, carryover=true → visits_carried_over = 2 |
| 6 | 30-day renewal reminder sent | Membership 30d from renewal → SES + SNS sent |
| 7 | Payment failure sets grace period | invoice.payment_failed → grace_period_ends_at populated |
| 8 | Loyalty points earned after payment | Pay $150 invoice → earn_loyalty_points called → ledger row |
| 9 | Membership multiplier applied correctly | 2x plan → double points vs non-member |
| 10 | Points redemption is atomic with payment | Redeem + payment in single transaction → both or neither |
| 11 | Double-earn prevented by idempotency key | Call earn twice with same invoice_id → single ledger row |
| 12 | Loyalty balance derived from ledger (never stored) | No balance column on loyalty_accounts |
| 13 | Expiry Lambda inserts expire entries | Expired earn entry → expire entry with matching points |
| 14 | Portal shows correct points balance | Balance matches loyalty_balances view |

PHASE 10 Offline Sync & PWA Service worker · IndexedDB queue · Server-authoritative sync · Background sync

## 10.1 — Offline-First PWA

AGENT PROMPT 10.1 — PWA & Service Worker

Implement the offline-first PWA strategy using Next.js with Workbox. Install: next-pwa (Workbox wrapper), idb (IndexedDB wrapper) Service worker caching strategy: App shell (HTML, JS, CSS): CacheFirst — cached on install API GET requests: NetworkFirst with 5s timeout, fallback to cache Images (CDN photos): CacheFirst with 30-day expiry AI responses (diagnosis): CacheFirst (explicitly cache after load) IndexedDB schema (client-side): Store: jobs -- today's jobs (synced from API on load) Store: sync_queue -- pending mutations when offline { id, entity_type, entity_id, operation, payload, client_timestamp, idempotency_key, status: pending ¦ syncing ¦ done ¦ failed } Store: photos_queue -- pending photo uploads { id, job_id, step_key, photo_type, blob, status } Store: ai_cache -- cached AI responses by job_id Connectivity detection: Listen to navigator.onLine + fetch-based ping every 30s Show offline banner when disconnected Show syncing indicator when flushing queue Background sync (when connectivity restored): 1. Flush sync_queue in client_timestamp order per entity_id 2. Upload pending photos from photos_queue 3. Pull fresh job data from API 4. Clear synced items from IndexedDB

## 10.2 — Server-Side Sync Processing

AGENT PROMPT 10.2 — Sync Worker

Build the server-side sync queue processor. Backend endpoint: POST /sync/flush body: { items: [{ idempotency_key, entity_type, entity_id, operation, payload, client_timestamp }] } - Check idempotency_key UNIQUE — skip already-applied items - Process items ordered by (entity_id, client_timestamp) - For each item: Load current server state of entity Apply mutation If conflict (server updated_at > client's last_known_updated_at): status = conflict conflict_detail = { server_state, client_payload } server_response = current server state (authoritative) Else: Apply mutation normally status = applied server_response = updated entity state - Return: { results: [{ idempotency_key, status, server_response }] } Conflict resolution (server-authoritative): Server state always wins. Client receives the authoritative server state. Client updates its local IndexedDB with the server response. Client shows a non-blocking toast: 'Some changes were updated by the server' Photo sync endpoint: POST /sync/photos/confirm body: { photo_uploads: [{ idempotency_key, s3_key, job_id, step_key, photo_type }] } - Register photos that were uploaded directly to S3 while offline - Trigger AI analysis for nameplate/fault photos Lambda trigger: SQS sync-queue receives messages from frontend flush Lambda processes in batches of 10 Failed items retried 3x with exponential backoff After 3 failures: DLQ + alert admin

## Phase 10 — Validation Checklist

All checks below must pass before proceeding to Phase 11.

| # | Validation Check | Expected Result |
| --- | --- | --- |
| 1 | App shell loads instantly without network | Airplane mode → app loads from cache in < 1s |
| 2 | Job list visible offline | Airplane mode → today's jobs visible |
| 3 | Job status update queued when offline | Offline → change job status → sync_queue item in IndexedDB |
| 4 | Photo captured offline queued for upload | Offline → take photo → photos_queue item in IndexedDB |
| 5 | Queue flushes on reconnection | Reconnect → flush called → sync_queue items cleared |
| 6 | Server-authoritative conflict resolved correctly | Conflict → client gets server state, toast shown |
| 7 | Idempotent sync: duplicate item skipped | Send same idempotency_key twice → single DB mutation |
| 8 | Order preserved: status transitions in sequence | 3 offline status changes → applied in timestamp order |
| 9 | Offline banner shown when disconnected | Disable network → offline banner appears within 5s |
| 10 | Syncing indicator shown during flush | Reconnect → syncing spinner visible during flush |
| 11 | AI diagnosis cached and readable offline | Load diagnosis → offline → diagnosis still readable |
| 12 | PWA installable on iOS Safari | iOS Safari shows 'Add to Home Screen' option |
| 13 | Background sync triggers automatically | Offline mutations sync without manual intervention on reconnect |

PHASE 11 Dispatcher Dashboard & Agentic Dispatch Full dispatch UI · AI routing · Website booking widget · Agentic booking

## 11.1 — Website Booking Widget

AGENT PROMPT 11.1 — Booking Widget

Build the embeddable website booking widget. The widget is a standalone JavaScript bundle that companies embed on their website. It must work on any website (WordPress, Squarespace, custom HTML). All communication goes to the ATT API. No external dependencies. Widget bundle: /widget/att-booking.js (served from CloudFront) Embed code (generated per company with their API key): <script src='https://cdn.augmentedtradetech.com/widget/att-booking.js' data-company-key='co_xxxx' data-theme='#1E40AF' data-position='bottom-right'> </script> Widget behavior: - Renders a floating 'Book Service' button (bottom-right by default) - Click → slide-up form modal - Form fields: name, phone, email, address, trade, problem description, photo upload - Submit → POST /public/booking-requests (authenticated by company API key) - Creates job in DB with status: scheduled, source: website - Customer receives confirmation SMS/email - Shows 'Request received' confirmation in widget Backend: POST /public/booking-requests -- public endpoint, auth by company API key header GET /booking-requests -- list for dispatcher (internal, JWT auth) PUT /booking-requests/:id/convert -- convert to full job API key management: - Generate per company on onboarding (widget step) - Stored as SHA-256 hash in companies table - Rate limited: 100 requests per hour per key - Revoke and regenerate via admin settings

## 11.2 — Agentic AI Dispatch

AGENT PROMPT 11.2 — Agentic Dispatch

Build the agentic AI dispatch system using LangGraph. The agent handles routine job scheduling autonomously. Dispatchers review an exception queue for non-routine cases. LangGraph agent nodes: 1. request_parser Input: raw request text (from website widget, SMS, email) Output: structured { trade, job_type, problem_summary, urgency, customer_info, preferred_time } 2. customer_matcher Match or create customer by email/phone Load customer history and existing equipment 3. tech_selector Load available techs (availability_status = available) Score each tech by: proximity to customer (if GPS enabled), trade skills match, current workload, last job time Return ranked list with top recommendation 4. schedule_proposer Propose 2-3 time slots based on tech availability and company hours Factor in estimated job duration by job type 5. confidence_checker If confidence >= 0.85: route to auto_dispatch node If confidence < 0.85: route to human_review node 6. auto_dispatch (high confidence path) Create job, assign tech, send customer confirmation Add to dispatcher's 'AI dispatched' feed for awareness 7. human_review (low confidence path) Create draft job with agent's recommendation Add to dispatcher's exception queue with agent reasoning Dispatcher confirms, edits, or overrides Exception queue frontend (/dispatch/exceptions): - List of AI-drafted jobs awaiting human review - Each shows: AI reasoning, recommended tech, proposed time - One-click confirm or inline edit before confirming - 'Override all' bulk action for batch confirmation

## Phase 11 — Validation Checklist

Phase 11 complete — Full platform is built.

| # | Validation Check | Expected Result |
| --- | --- | --- |
| 1 | Booking widget loads on external HTML page | Add embed code to plain HTML → button renders |
| 2 | Widget form submits and creates job | Submit widget form → job in DB with source: website |
| 3 | Company API key rate limiting works | 101 requests in 1 hour → 429 returned |
| 4 | Booking request appears in dispatcher queue | Widget submission → visible in /booking-requests |
| 5 | Agentic dispatch: high confidence auto-assigns | Clear request → job created + tech assigned automatically |
| 6 | Agentic dispatch: low confidence goes to exception queue | Ambiguous request → appears in /dispatch/exceptions |
| 7 | Exception queue shows AI reasoning | Dispatcher can read why agent flagged for review |
| 8 | Dispatcher can confirm AI dispatch in one click | Confirm button in exception queue → job goes live |
| 9 | Customer confirmation sent on auto-dispatch | Auto-dispatch → customer receives SMS + email |
| 10 | Dispatcher override works correctly | Edit AI draft → save → job has dispatcher's changes |
| 11 | Full end-to-end flow: widget → job → tech → invoice → paid | Complete walkthrough passes all checks |
| 12 | All AWS resources tagged in prod | Cost Explorer shows 100% tag coverage on prod resources |
| 13 | RLS isolation holds in prod | Pen test: cross-tenant query returns 0 rows |

# Post-Build Checklist

Before going live with the first customer, verify all of the following:

## Security

- All API endpoints require authentication (no accidental public routes)

- RLS cross-tenant isolation pen-tested in staging

- SNS SMS spend limit increased from $1 default

- Stripe webhook signature verification enabled

- S3 bucket is private (no public ACL on any object)

- CloudFront requires signed URLs for sensitive media

- All secrets in SST secrets store — none in environment variables or code

- Dependency vulnerability scan passes (npm audit, pip-audit)

## Performance

- Home screen loads in < 2s on 4G

- Job card loads in < 1s

- AI diagnosis completes in < 15s

- Photo upload completes in < 5s on 4G

- Aurora min capacity set to 2 ACU in prod (no cold start on first query)

## Cost Controls

- AWS Budget alert set at $200/mo for dev stage

- AWS Budget alert set at $500/mo for staging stage

- S3 Intelligent Tiering enabled on media bucket

- CloudWatch log retention set to 30 days (dev), 90 days (prod)

- ai_requests table reviewed — cost per job within acceptable range

- tech_location_pings hard-delete Lambda deployed and tested

## Ops Readiness

- CloudWatch alarms on Lambda error rate > 1%

- CloudWatch alarm on Aurora connection count > 80%

- SQS DLQ alarms configured on all 3 queues

- Runbook documented for: deploy, rollback, DB restore, Stripe key rotation

- First company onboarded in staging with real data

— End of Build Prompts —